# EdgeX Security WG Meeting, 7/17/19

Attendees: Tingyu, Anthony, Brandon, Trevor, Jim (DELL), Jim, Lenny, Bryon, Mike, Eno, James (Intel), Rodney, Malini (VMWARE), Ian Johnson, Tony (Canonical), Riaz Zolfonoon (RSA), Doug Gardner (ADI),

Others may have joined after the meeting

Agenda

* Progress across the Groups
* Progress on Fuji work within Security WG

# Progress across the Groups

* James Gregg from DevOp team to give presentation on result of static code analysis tooling
	+ Slide to be shared with group soon.
	+ Reviewed multiple tools for static analysis, will need to decide which one has most extensive Golang support.
	+ Planning to invite vendors for demo on some product.

# Progress for Existing Projects & Fuji Release

* API-gateway moving under EdgeX-Go (Fuji release)
	+ In progress, PR opened for review.
* Security-Secret Store PR pending and issues filed
	+ Has been merged into master branch of security-secret-store, and planning to merge the project under edgex-go ( Fuji release)
* Security Assessment for EdgeX project – From Tingyu of DELL, expected to start next week.
* Document for Security Service – From Tingyu of DELL, on schedule
* Threat modeling and improvement for security management – From Jim and Bryon of Intel (Fuji release)
	+ Status (in progress)
* Generation of PKI – Bryon/Jim of Intel
	+ In progress, will be based on pki-setup and merged into edgex-go eventually ( Fuji release) ( in progress)
* Hardware Root of Trust face-to-face meeting at the end of July 2019 – Open to anything interested – Malini, Tingyu, Jim White, Jim Wang, Bryon, Henry Lau (HP). Aug 1st 2019, Location : Santa Clara, CA
	+ Agenda (Tentatively)
		- 9:00 -11:00 : Hardware Secret Storage for EdgeX by Jim Wang/Bryon ( Intel)
		- 11:10pm - 12:00pm PKI-init for security-secret-setup By Jim Wang (Intel)
		- 12:00 - 12:30 : break
		- 12:40 - 13:40 : Threat modeling for EdgeX by Tingyu & Bryon
		- 13:50 - 14:30 : SRI team progress by Malini