# Core Working Group Agenda 1/11/2018 meeting
Attended by: Brett & Jeremy (LF), Fede (Cavium), Dan B (Datahoist), Andy (IoTech), Trever & Jim (Dell), Janko (Mainflux), Tony (Canonical)
Discussion and action items as a result of meeting in RED.
# Old Business
### DevOps issues/updates
- Automation of black box tests is priority 1 – running of the tests works / some refactoring to the actual tests being done by Cloud. The nightly tests will soon kick out an email on failures. If you want added to the email distribution of those failure notices, ping Jeremy to get on the distribution list.
- Go/Arm build work underway is priority 2 – Jeremy hopes to have those running by face-to-face
- What do we need for Preview Release? What work remains?
- What are we releasing?? Containers (0.5.0)?, Compose file? Config-seed with Go updates? And are we still targeting the end of Jan? Topic to be a focused agenda item for Face to Face next week.
### Export Go Work PR issue (Fede/Drasko/Jermey)
- Janko had action to work this as of last meeting. Resolved?
- No – Drasko / Janko still working
- Idea to squash pull request and delete files?
- Suggestion – top level authors file to help attribute the work?
- To be worked and finalized(?) at Face-to-face
### Face to Face meeting agenda
- We want to review the topics and make sure we have the agenda set (add/remove topics as necessary)
- Also make sure we have to arguments/discussion teed up correctly.
- https://docs.google.com/presentation/d/1gSVaQA_s9l3_dA_CdFdcYrnqcm8stIJuAIPh2fJuXAQ/edit#slide=id.p3
- Architectural issues all reviewed, priority agreed upon. See deck for updates.

### Document Format
- EdgeX’s format with regard to documents, specs, etc.
- Results of survey: overwhelming vote in favor of MS products/formats
- We need to first test to take Tony document and try to save to ODT doc. If that works, then Tony proposes:
- We use OpenDocument to exchange and edit all docs
- We use PDF to publish – that is the final versions of documents (for posting to Wiki, web site, etc.)
- This proposal is for documents from this day forward.
- The proposal was approved without dissent or further discussion. To be taken to TSC for approval.
# New Business

Any opens or new issues? None