# Core Working Group Agenda 1/25/2018 meeting
Attended by:
Discussion and action items as a result of meeting in RED.
# Old Business
### DevOps issues/updates
- Automation of black box tests is priority 1 – latest news
- Go/Arm build work underway is priority 2 – latest news
- Preview release work – latest news
### Export Go Work PR issue (Fede/Drasko/Jermey)
Drasko/Fede/Janko – status?
### Document Format
- Moving to ODT going forward – see latest minutes for example
- Any issues?
# New Business
## Face-to-Face Action Items (owners and target timing)
- Go Lang Export Services connected to Consul (Fede/Drasko, TBD)
- Docker Compose file for Go and Java for 0.5.0 (owner, Jan 31st)
- Cross compiling for all Go Lang artifacts to include Go Core Data, Metadata, Command, Export client, Export distro, and config seed use (Jeremy, Jan 31st)
- Blog post on performance numbers (Jim W, first week in Feb)
- Blackbox tests for all micro services (Andy F, End of May?)
- Arm native environment (Fede, Gorka, Jeremy, End of April?)
- Blackbox testing on Arm native environment (Andy F, Jeremy, End of May??)
- Wiki page on EdgeX on OS’es – attestation of testing page (TBD, End of May??)
- Performance target tests – the Pi Tests (TBD, End of May??)
- Code Contribution process documented and reviewed (Jim W, first week in Feb for review draft)
- Setup Sithub (Jeremy, first week in Feb??)
- Samsung Code moved to Sithub (MJ, 2nd week in Feb??)
- Bacnet Code moved to Sithub (Smit, 2nd week in Feb??)
- Samsung Code reviewed and processed (TBD, TBD)
- Bacnet code reviewed and processed (TBD, TBD)
- Release schedule updated on Wiki (Jim W, TBD)
- Roadmap updates (including paragraph explanations) on Wiki (Jim W, TBD)
- Meetup info on Wiki (Jim W, 2nd week in Feb)
- Naming, availability, startup/cleanup service architecture draft (Jim W, 3rd week in Feb)
- Device Service requirements doc (Tony, TBD)
- Go Code reorg (Cavium and Mainflux, TBD)
- Line Ending documentation (TBD, TBD)
- DCO Submission update on wiki (Tony and Drasko, TBD)

Any opens or new issues? None