# Core Working Group Agenda 2/15/2018 meeting
Attended by:
Discussion and action items as a result of meeting in RED.
# Old Business
### DevOps issues/updates
- Automation of black box tests is priority 1
  - Not sending emails yet but ready to go.
- Go/Arm build work underway is priority 2
  - Daily jobs to push to Nexus/Docker Hub/etc. being worked
- Next up – Native Arm build and deploy, test (on Cavium boxes).
## California Preview
Issue: export from core data to export distro not working
## Current Work Tasks
Remaining work items now in Github issues and listed below. No meeting time to discuss unless there are significant updates
California Release Work Tasks
Security & System Management – per WG task list (Jun – collective but Jim leading)
- Integration of System Management APIs into micro services (Jun – Dell)
- Core, Supporting, Application services in Go (Dell, Cavium, Mainflux, others?)
- DS SDK in Go (mid Feb, Tony)
- DS SDK in C (April, IoTech)
- ? number of DS in G and/or C (???)
- Blackbox tests for all services (and SDK??) (End of May, IoTech)
  - Opportunity for other companies to make contributions – good area for new groups to participate.
  - Jim Action – poke participating/community companies for help
- Performance tests (and meeting performance targets) (IoTech)
- Everything runs and is tested on ARM (Jeremy/IoTech)
- Environment – what target environment to do the tests (lab equipment, tools, software, cloud product availability).
- Documentation to Github – (Iotech)
Face-to-Face Action Items
- Go Lang Core/Export Services connected to Consul, config files in seed (Jim/Fede/Drasko, May 1st)
- Cross compiling for all Go Lang artifacts to include Go Core Data, Metadata, Command, Export client, Export distro, and config seed use (Jeremy, Jan 31st)
  - Part of what is in the PR for review
  - Only for Arm 64 for now per F2F
- Arm native environment (Fede, Gorka, Jeremy, End of April)
- Blackbox testing on Arm native environment (Andy F, Jeremy, End of May)
- Wiki page on EdgeX on OS’es – attestation of testing page (TBD, End of May??)
- Performance target tests – the Pi Tests (TBD, End of May??)
- Setup “Sithub” (Jeremy, first week in Feb)
- Samsung Code moved to Sithub (MJ, 2nd week in Feb)
- Samsung Code reviewed and processed (TBD, TBD)
- Naming, availability, startup/cleanup service architecture draft (Jim W, 3rd week in Feb)
- Device Service requirements doc (Tony, mid Feb) - working
- Go Code reorg/mono repo (Cavium and Mainflux, TBD) – working
## Vertical Solutions Group Requirements review
- Per 2/8 Meeting – suggestion by Keith to have Core WG triage/review the list
- What seems appropriate/fit/doable/etc.
- Jim to organize this for next meeting
# New Business
## Documentation Review
Andy Foster (IoTech) to lead the discussion
## Other open items?