# Core Working Group Agenda 2/21/2018 meeting
Attended by: [others may have been in attendance later in the meeting after the list of attendees were captured].
Discussion and action items as a result of meeting in RED.
# Old Business
### DevOps issues/updates
- Automation of black box tests is priority 1
  - Not sending emails yet but ready to go.
- Go/Arm build work underway is priority 2
  - Daily jobs to push to Nexus/Docker Hub/etc. being worked
- Next up – Native Arm build and deploy, test (on Cavium boxes).
## California Preview
- All working!!! Yeah Fede, Drasko, Jeremy, and so many others for the effort
- Some small stuff remains – like Consul integration – but a great start!
- Docker Compose file now available for the preview (use 0.5.1 version)
- Closing this item.
## Current Work Tasks
Remaining work items now in Github Projects/issues and listed below. No meeting time to discuss unless there are significant updates
California Release Work Tasks
Security & System Management – per WG task list (Jun – collective but Jim leading)
- Integration of System Management APIs into micro services (Jun – Dell)
- Core, Supporting, Application services in Go (Dell, Cavium, Mainflux, others?)
- DS SDK in Go (mid Feb, Tony)
- DS SDK in C (April, IoTech)
- ? number of DS in G and/or C (???)
- Blackbox tests for all services (and SDK??) (End of May, IoTech)
  - Opportunity for other companies to make contributions – good area for new groups to participate.
  - Jim Action – poke participating/community companies for help
- Performance tests (and meeting performance targets) (IoTech)
- Everything runs and is tested on ARM (Jeremy/IoTech)
- Environment – what target environment to do the tests (lab equipment, tools, software, cloud product availability).
- Documentation to Github – (Iotech)
Face-to-Face Action Items
- Go Lang Core/Export Services connected to Consul, config files in seed (Jim/Fede/Drasko, May 1st)
  - We load every property for all images (local or Docker) you get every config element – now and issue
- Cross compiling for all Go Lang artifacts to include Go Core Data, Metadata, Command, Export client, Export distro, and config seed use (Jeremy, Jan 31st)
  - Part of what is in the PR for review
  - Only for Arm 64 for now per F2F
- Arm native environment (Fede, Gorka, Jeremy, End of April)
- Blackbox testing on Arm native environment (Andy F, Jeremy, End of May)
- Wiki page on EdgeX on OS’es – attestation of testing page (TBD, End of May??)
- Performance target tests – the Pi Tests (TBD, End of May??)
- Setup “Sithub” (Jeremy, first week in Feb)
- Samsung Code moved to Sithub (MJ, 2nd week in Feb)
- Samsung Code reviewed and processed (TBD, TBD)
- Naming, availability, startup/cleanup service architecture draft (Jim W, 3rd week in Feb)
- Device Service requirements doc (Tony, mid Feb) – available for review. Meeting this afternoon to discuss further.
- Go Code reorg/mono repo (Cavium and Mainflux, TBD) – Monday 26th will be creation day!
## Vertical Solutions Group Requirements review
- Oil/Gas Project in Vertical Solutions WG has identified “gaps” in EdgeX for their specific industry focus. [Thanks Alberto Dellabianca – NOV!]
- What is our community’s reaction to this analysis?
  - Which items do we add to the roadmap?
  - Which items appear more of a fit to be solved by the Vertical Solutions WG itself?
  - Under what circumstances do we add them to the roadmap.
  - Goal is to provide recommendations back up to the TSC for consideration adoption.
- I’d like to see if we can’t discuss and then come to some concensus on the following categorization:
  - Add to roadmap – short term/immediate (California release)
  - Add to roadmap – near term (within two releases)
  - Add to roadmap – long term (important feature to consider, but out past current resource and objective planning – barring addition of many more resources)
  - Need more information from NOV or Vert Sol WG.
  - Out of scope - does not appear to be aligned with current EdgeX goals/objectives
- See https://wiki.edgexfoundry.org/pages/viewpage.action?pageId=7602886 for Alberto’s list. Summarized below
  - OPC-UA device service
  - OPC-DA device service
  - Modbus device service improvements (performance, architecture)
  - Zigbee device service
  - LoRa device service
  - GPS device service (or otherwise tag reading data with location information)
  - Profinet device service
  - DDS device service
  - User interface for configuration
  - Rules engine replacement – a lighter/easier CEP
  - Logging – need to be able to specify persistency policies for type of logs
  - Export data from date – to date operation (historical data)
  - OSI Soft Pi Export connector
  - InfluxDB Export connector
## Documentation
Revisit in March
- Reviewed by Andy last meeting 2/15 – thanks Andy. Looking good
- Current game plan:
  - IoTech to clean up til March 1
  - Review of IoTech repo target Mar 1 – 30
  - Work with Brett to track applicable changes in Wiki during the review period
  - Hold a pre-day meeting just before the cut over
  - Target early April cut over
## Architectural Issues
Queued for upcoming discussions
Where should RAML live? Maybe we need API repo? Maybe APIs live in repo of code source (Java or Go – whatever the ref impl is). Architecture/technical item for future discussion.
# New Business
## License File issue
From Tony – how do we get appropriate license files to project artifacts (Docker containers and such)?
## Other open items?