# Core Working Group Agenda 2/8/2018 meeting
Attended by: Jim & Trevor (Dell), Keith & Andy (IoTech), Rodney & Brad (Beechwoods), Jeremy (LF), Dan (? not sure the organization), Fede & Gorka (Cavium), Greg Zuro (? not sure the organization). This list was captured at the start of the meeting so others may have joined mid-meeting
Discussion and action items as a result of meeting in RED.
# Old Business
### DevOps issues/updates
- Automation of black box tests is priority 1
  - Pull requests all done – thanks Andy.
  - Not sending emails yet. Jeremy setting up registration for emails soon.
- Go/Arm build work underway is priority 2
  - Go templates being worked
  - We will have daily jobs to push to nexus/etc. soon.
- Next up – build and deploy for Arm test on Cavium boxes.
- Preview release work
  - Done – compose file available
  - ENV / Docker work for export guys
  - Ties to Consul in both core and export
  - Export additions to match Java – for California – documented
## Face-to-Face Action Items (owners and target timing)
We should get these into Github issues (clean up the old ones) – Jim to lead
- Go Lang Core/Export Services connected to Consul, config files in seed (Jim/Fede/Drasko, May 1st)
- Docker Compose file for Go and Java for 0.5.0 (Jim W, Jan 31st) - done
- Cross compiling for all Go Lang artifacts to include Go Core Data, Metadata, Command, Export client, Export distro, and config seed use (Jeremy, Jan 31st)
  - Part of what is in the PR for review
  - Only for Arm 64 for now per F2F
- Export services – difference between Java and Go versions write up (Jim W with Cavium/Mainflux, TBD) – done and on release wiki
- Blog post on performance numbers (Jim W, first week in Feb) – done and to be released at the end of Feb at Embedded world
- Blackbox tests for all micro services (Andy F, End of May)
- Arm native environment (Fede, Gorka, Jeremy, End of April)
- Blackbox testing on Arm native environment (Andy F, Jeremy, End of May)
- Wiki page on EdgeX on OS’es – attestation of testing page (TBD, End of May??)
- Performance target tests – the Pi Tests (TBD, End of May??)
- Code Contribution process documented and reviewed (Jim W, first week in Feb for review draft) – to be discussed today
- Setup “Sithub” (Jeremy, first week in Feb)
- Samsung Code moved to Sithub (MJ, 2nd week in Feb)
- Bacnet Code moved to Sithub (Smit, 2nd week in Feb??) – done???
- Samsung Code reviewed and processed (TBD, TBD)
- Release schedule updated on Wiki (Jim W, TBD) - done
- Roadmap updates (including paragraph explanations) on Wiki (Jim W, TBD) – done; continually updating and providing more complete writeups
- Meetup info on Wiki (Brett, DONE)
- Naming, availability, startup/cleanup service architecture draft (Jim W, 3rd week in Feb)
- Device Service requirements doc (Tony, mid Feb)
- Go Code reorg (Cavium and Mainflux, TBD)
- Line Ending documentation (Gorka mid Feb) - done
- DCO Submission update on wiki (Tony and Drasko, Jan 31st) – done
- Go Device Service code released (Tony, mid Feb)
- Sync with sys mngt & security WG on design/implementation impacts to micro services (Jim W to work with secty/sys mngmt WG leads, TBD)
# New Business
### Contribution process
Review the doc at https://wiki.edgexfoundry.org/display/FA/Contributor%27s+Process
No comments, issues during the meeting. Members are asked to provide Jim any commentary prior to TSC next week or this will be put up for a TSC vote with the considered “Core WG recommend approve” status.
### California Release Work Tasks
Security & System Management – per WG task list (Jun – collective)
- Integration of System Management APIs into micro services (Jun – Dell)
- Core, Supporting, Application services in Go (Dell, Cavium, Mainflux, others?)
- DS SDK in Go (Tony)
- DS SDK in C (IoTech – by April time; possibly use that to work on some DS if there is some desire/help)
  - Working on agreement of requirements
- ? number of DS in G and/or C (???)
- Blackbox tests for all services (and SDK??) (IoTech)
  - Opportunity for other companies to make contributions – good area for new groups to participate.
  - Jim Action – poke participating/community companies for help
- Performance tests (and meeting performance targets) (IoTech)
- Everything runs and is tested on ARM (Jeremy/IoTech)
- Environment – what target environment to do the tests (lab equipment, tools, software, cloud product availability).
- Documentation to Github – (Iotech)
  - Ready for review on next week or two (Action: Andy/Jim coordinate on meeting for review – probably next week)
Need to put these up on Github issues – try to set a task timeline so we can track progress
### Other open items?
Vertical WG Requirements
- Keith – vertical solutions group – need focused requirements gathering which they are doing. We should as a group review that list and figure out what we take/determine priority/etc.
- Core or TSC issue? Action: have Core WG triage/review the list (what seems appropriate, fit, doable by various release), then let TSC determine status