# Core Working Group Agenda 3/29/2018 meeting
Attended by: There may have been in attendance later in the meeting after the list of attendees were assembled.
Discussion and action items as a result of meeting in RED.
# Old Business
### DevOps issues/updates
- Automation of black box tests is priority 1
  - There will be an email list that everyone can subscribe too – email coming soon from Jeremy to allow registration.
- Go & Arm CI
  - Per Go meeting, Arm build in place, but allowing it to be tested for a few weeks before we turn on the CI check (thanks Jeremy/Fede)
- Commit messages and merge master topic
  - Jim on Action for “Top 3 what to do” to simplify for maintainers and committers based on feedback from many (thanks Drasko, Tony, Andy, et al)
- Build 0.6.0 of EdgeX at time TBD; early April
- Backlog
  - We need Java artifacts for Arm (Docker)
    - Action: Jeremy research to-do (theses containers would concern themselves with Mongo for ARM and what JRE is in the container)
  - We need Arm 32 artifacts
### Current Work Task Updates
Remaining work items now in Github Projects/issues and listed below. No meeting time to discuss unless there are significant updates
California Release Work Tasks
Security & System Management – per WG task list (Jun – collective)
- Integration of System Management APIs into micro services (Jun – Dell)
- Core, Supporting, Application services in Go (Dell, Cavium, Mainflux, others?)
- DS SDK in Go (April, Tony)
- DS SDK in C (April, IoTech)
- ? number of DS in G and/or C (???)
- Blackbox tests for all services (and SDK??) (End of May, IoTech)
- Performance tests (and meeting performance targets) (IoTech)
- Everything runs and is tested on ARM (Jeremy/IoTech)
- Environment – what target environment to do the tests (lab equipment, tools, software, cloud product availability).
## Documentation
- Game plan was:
  - IoTech to clean up til April 1
  - Review of IoTech repo target Apr 1 – 30
  - Work with Brett to track applicable changes in Wiki during the review period
  - Hold a pre-day meeting just before the cut over
  - Target early May cut over
## DS Requirements Discussion
- open issues in DS requirements
  - Query All command results, no device names or ids returned? - Jim to research with Tyler and get back info based on original concept/design
  - A DS must provide both forms (all & deviceId) of GET handlers
  - logging/scheduling - *inprogress*
  - data transform - *inprogress* - remove some from requirements
  - actuation commands RAML accuracy - *tbd* may be resolved
  - metadata updates (/callback) RAML incomplete - *tbd*
  - finalize appendix A 'settings' – need to work on across the board (Trevor working)
  - Big item to tackle: settings – Covered in new business today
  - Trevor to present next week; additional ideas on testing and other refactors for core that would be applied out to other services
- Alberto ?’s (Transformation, etc.) – which ones do we need to wrestle with now; which are future roadmap items
## Go Makefile cleanup
Fede to put fix in place for make build issue
## Architectural Issues
- License file issue - how do we get appropriate license files to project artifacts (Docker containers and such)?
  - In Jeremy’s court – review next week 3/29 (3rd party attribution in mono repo remaining issue)
## Testing
- Additional blackbox tests for other services - Andy
- Security testing – per 3/22 meeting; need couple more weeks to discuss
- Performance testing – what do we need to start to consider
- Other testing??
# New Business
## Consul Integration & Configuration settings
- Standardizing and clean up for Go services
- Trevor to present
- Application of these mechanisms to remaining Go services (who and what)
- Impact to Java side services? What do we need to do?
## Service Naming, Availability and Configuration Bootstrapping
- How do we name services?
- How is service availability determined (for startup and use)?
- How is configuration (to include service name) to services provided (consistently) and how do we handle the profiles?
- How do we prepare (in small ways) for multi-instance services?
- Jim has design doc