# Core Working Group Agenda 4/5/2018 meeting
Attended by: There may have been in attendance later in the meeting after the list of attendees were assembled.
Discussion and action items as a result of meeting in RED.
EdgeX Awards: nominate someone today! https://goo.gl/forms/Pk4GcJ7amSPgtyVJ2
Or @ https://wiki.edgexfoundry.org/display/FA/EdgeX+Awards
# Old Business
### DevOps issues/updates
- Automation of black box tests is priority 1
- Go & Arm CI (64/32 bit)
- Build 0.6.0 of EdgeX: suggest April 20th for HM event?
### Current Work Task Updates
- Any significant updates?
- Work items are in Github Projects/issues.
- Drasko created Projects/tags/Kanban for California (and Delhi). See
  - https://github.com/edgexfoundry/edgex-go/projects
  - https://github.com/edgexfoundry/edgex-go/projects/2?add_cards_query=i
### Documentation
- Game plan was:
  - Github documentation eval available: ?? Andy
  - Target early May cut over
### DS Requirements Discussion
Open issues in DS requirements
  - Query All command results
  - logging/scheduling - *inprogress*
  - actuation commands RAML accuracy - *tbd* may be resolved
  - metadata updates (/callback) RAML incomplete - *tbd*
  - finalize appendix A on settings – does current settings/config work take care of this?
### License file issue
How do we get appropriate license files to project artifacts (Docker containers and such)?
  - In Jeremy’s court – review next week 3/29 (3rd party attribution in mono repo remaining issue)
### Testing
- Andy leading sub-project under Security WG for security testing
- Additional blackbox tests – call for participation
- Performance testing – pushed to Delhi, but what do we need to start to consider (Andy was going to start considering)
### Service Naming, Availability and Configuration Bootstrapping
- Quasi requirements/design doc available at: https://wiki.edgexfoundry.org/display/FA/Architecture+Issues+and+Decisions#ArchitectureIssuesandDecisions-ServiceIdentifiers.
- It addresses:
  - How do we name services?
  - How is service availability determined (for startup and use)?
  - How is configuration (to include service name) to services provided (consistently) and how do we handle the profiles?
  - How do we prepare (in small ways) for multi-instance services?
- Trevor and team are implementing (to include config-seed in go changes)
- Will need Application WG to take changes and apply to export services
- Tony to apply to DS requirements and SDK design/implementation
# New Business
Contribution Guidance Top 3 (or 4) Do’s & Don’ts on PR – a recommendation for the Wiki and top of the contributions.md
1. Commit subject line messages should explain the problem that the commit is solving in 50 characters or less. “Fixing bug” or “adding comments” doesn’t explain the problem the commit is solving!.
2. Provide a message body to the commit to provide more detail explanation. When you do, keep lines in the body to 72 characters or less.
You can add a commit subject line and multiple message bodies like this:
git commit –s –m “This is the subject; keep to 50 char” –m “This is the first line of the message body"$'\n'"This is the second line of the message body."$'\n'"Keep all message lines to 72 char.”
1. Commit your changes in logical chunks. Make it easier for the community to review, comment on, and accept your contribution. For example, create a separate commit for a big fix and an enhancement.
2. Locally merge (or rebase) the upstream development branch into your topic branch. Do not merge master into your local PR branch (this is the lazy approach to dealing with committed code locally in a branch, and then realizeing that your PR isn’t merge-able because HEAD has changed). See https://git-scm.com/book/en/v2/Git-Branching-Rebasing if you need more help.
### Other items